CS691 – Jenkins Progress Report

Team 2

Jenkins Admin: Himanshu Shivkumar Garg

Application: RideEase

Sprint 1: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| - QA /Dev Integration & Automation - Link the Dev pipeline to the environment. - Configure GitHub webhook for auto code pulling and deployment from the Dev branch - Plugin Installation & Deployment - Install the Slack Plugin for build notifications. - Plugin Installation and Configuration - Install and configure selected plugins. - Jenkins Security Enhancement - Update Jenkins plugins to the latest versions Detect and resolve bugs in pipeline - Pipeline Optimization - Implement deployment stages in Dev and QA pipelines - Documentation - Document Jenkins setup and plugin usage - Share updated CI/CD process with the team | - QA/ Dev Integration & Automation - Connected Dev pipeline to instance and configured GitHub webhook for implementing automatic code pulling and deployment for the Dev branch upon new commits. - Plugin Installation & Deployment - Integrate Jenkins in Slack for real-time build notifications. - Plugin Installation and Configuration - Configured plugins to meet project needs - Jenkins Security Enhancement - Updated all plugins to the latest versions and resolved vulnerabilities in pipeline scripts, using SSH Agent for secure access, enhancing security. - Pipeline Optimization - Implemented deployment stages in both Dev and QA pipelines for efficient builds. |

Sprint2: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| 1. Trigger build on Git Push - Automatically trigger build when developer push the code to GitHub eliminating manual task to deploy update via Jenkins 2. Automated Workspace Cleanup - Set up automatic cleanup for workspaces after builds to maintain storage efficiency without manual intervention 3. Update and Add New Jenkins Plugin - Update Jenkins plugin to enhance security and keep up to date with new versions. Add new plugin eg – BlueOcean, NodeJS plugin, Build Failure Analyzer 4. QA /Dev Pipeline Optimization - Further optimize the pipeline & reduce the time taken for build | 1. Trigger build on Git Push - Jenkins automatically triggers build when developer push the code to GitHub eliminating manual task to deploy update via Jenkins 2. Automated Workspace Cleanup - Done with the set up of automatic cleanup for workspaces after builds to maintain storage efficiency without manual intervention 3. Update and Add New Jenkins Plugin - Updated Jenkins plugin to enhance security and keep up to date with new versions. 4. QA /Dev Pipeline Optimization - Optimized the pipeline & reduced the time taken for build. |

Sprint 3: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| 1. Disk Usage Monitoring - Install a disk usage plugin to monitor storage and set up alerts when usage reaches critical levels. 2. Documentation of New Processes - Update documentation to include new processes (workspace cleanup, Backup and restore, and testing), providing a quick reference for team members. 3. Jenkins Security - Update Jenkins plugins to the latest versions - Identify and fix pipeline scripts vulnerabilities 4. Update and add Plugins - Update Jenkins plugin to enhance security and keep up to date with new versions and add new plugin. | 1. Disk Usage Monitoring - Installed a disk usage plugin to monitor storage and it gives alerts when usage reaches critical levels. 2. Documentation of New Processes - Updated documentation to include new processes (workspace cleanup, Backup and restore, and testing), providing a quick reference for team members. 3. Jenkins Security - Updated Jenkins plugins to the latest versions and fixed pipeline scripts vulnerabilities 4. Update and add Plugins - Updated Jenkins plugin to enhance security and keep up to date with new versions and add new plugin. |